CEG Enhanced Analysis Service
Provision of a set of technologies to enable more efficient and higher quality data analysis
# Project Stakeholders and Circulation List
Name	Organisation	Email	Project Role
Dr Kambiz Boomla	CEG | Centre for Primary Care and Public Health	k.boomla@qmul.ac.uk
Nigel Cullumbine	Associate Director - Specialist Business Intelligence	Nigel.Cullumbine@nelcsu.nhs.uk
Ryan Meikle,	Informatics Lead (ELC)	ryan.meikle@nhs.net
John Robson	GP Clinical Lead (CEG)	j.robson@qmul.ac.uk
Luke Readman	Chief Information Officer - WELC CCG	Luke.Readman@towerhamletsccg.nhs.uk
Andrew Marshall	Edenbridge Healthcare	andrew.marshall@edenbridgehealthcare.com
David Stables	Endeavour Health	David.Stables@endeavourhealth.org
Paula Turnock	Endeavour Health	paula@qpprojects.co.uk

# Purpose of the document
To identify the tasks associated with the project to allocate roles; responsibilities and timescales.
# Project Overview
The production and configuration of a set of technical components to be developed by Endeavour for use by CEG to improve the efficiency of an existing process and to add in some additional data flows to enhance the quality of the output from CEG
# Project Objectives
1. The generation of a more effective and appropriate search engine
2. The generation of a complex yet user friendly interface
3. Develop write-back functionality to EMIS WEB).
4. Increase the frequency of data feeds.
5. Include data from additional sources
  1. Office of National Statistics Death Data, allowing assess to hard outcomes, e.g. (Does an intervention by our clinicians or a new care pathway reduce deaths?)
  2. Add in Cerner Data from Barts Health or other EPRs.
# Current process and limitations
CEG, based in QMUL, works to support clinical improvement in primary care. A significant part of its work consists of analysing the local population’s healthcare data for a variety of purposes with a view to enabling best practice across the area. This work is actively supported by the local CCGs, WELC and the NEL CSU and the source data is provided from EMIS and HSCIC.
The process of source data publication, collection, analysis, and distribution of information to the practices can be summarised in the following diagram:
###### To summarise
1. Each Month, EMIS produces a data export from the practice records belonging to a group of practices and transmits the data to NEL CSU.
2. Each month, NEL CSU receives hospital episode data from SUS
3. NEL CSU link patient records via strong identifiers and produces a combined database with strong identifiers replaced with pseudonymised identifiers
4. NEL CSU provides a relational view on the combined database
5. Experts in SQL, operating on information requirements expressed from the CEG team run queries and produce data exports that are transmitted to CEG for further analysis as CSV files. CEG staff have direct access to the data via a remote secure link, but only some have SQL skills
6. Within CEG the data set is analysed in a variety of ways by informaticians with statistical knowledge, and a number of graphs, dashboards and reports are produced both for practices and commissioners.
7. These reports are published and contribute to guidance issued to General Practices. In addition CEG designs data collection templates and search and reports to help practices improve their quality of care and the measurements of that quality.
##### This is a valuable service but has a number of identified limitations, these being:
1. Monthly extracts only from GP systems. Whilst this is good for retrospective analysis it does not enable CEG to monitor short term responses to initiatives or short term variations in morbidity. Moreover the GP system reports are often delayed.
2. It does not include data that may be of value that is contained within the acute hospital systems such as Cerner Millennium.
3. Obtaining data from the CSU database requires SQL expertise and it is difficult to apply the level of robust query logic that is available to individual practices. Informaticians, who are familiar with the complex logic of QOF cannot apply those same type of rules to the combined repository.
4. Results of analysis cannot be fed back into the GP systems directly, for example the production of risk scores that require combined data sets cannot be directly used to generate alerts or aid patient identification in the records in GP practices.
# Requirement
As a result of the limitations described above, CEG have identified a number of requirements that, if met, would improve the quality of output CEG can produce. These requirements include:-
1. More frequent data feeds from GP system. Ideally daily.
2. Inclusion of additional data sources including ONS death data and clinical data from the most frequently attended local hospitals.
3. The ability for the informaticians to use a logical English Language query tool to identify sub-populations on the NEL CSU database and produce large scale data outputs to be directly transferred to a CEG data analysis database. This query tool is conceptually similar to the EMIS Web query editor, except that it operates on the NEL CSU combined data set.
4. Following analysis in the CEG data subset, the ability to generate personalised risk values on the NEL CSU database. This might involve the use of searches or apps to identify populations of interest, or those at some risk. Then using the strong identifiers held within the CSU, securely post these as alerts or record code and/or value entries into the GP practice database, or as a list of patients within the clinical system.

# Proposed solution set
The proposal consists of creating a collaborative project to deliver the above requirements, the collaborators consisting of:
1. NEL CSU.
  1. Enabling this to happen, provide secure authenticated access to the database for the Query tool to operate
  2. enable the reception of more frequent data feeds and additional data feeds.

1. EMIS.
  1. Enable more frequent data extracts. Daily extract technology already exists and is in widespread operation in a variety of different forms across the EMIS estate including the PDES service, QResearch and EMIS IQ data warehouse. GP-SOC mandates the ability to produce bulk extracts but the volumes covered are not yet clear.

Endeavour charitable trust.
Their role is to configure available components and/or create technology to:
  1. Offer to implement any changes to the EMIS interfaces required to receive daily extracts from EMIS systems.
  2. Receive the data and populate the NEL CSU reception database with Delta input from EMIS
  3. Create an open source query editor tool for informaticians to use.
  4. Add in additional data feeds available from Cerner Millennium or other interface
  5. Creates the services to execute algorithms on the NEL CSU database and enables re-mapping to the patient identifiers for the purposes of transmission to the practices.
  6. Creation of a messaging system to post results as record entries or alerts into the source GP practice systems via the available EMIS Web API. This could also be simply importing a list of patients, codes/values in the GP system. Examples are provided in the Appendix.
2. WELC/CEG.
  1. Owns the project on behalf of QMUL, determines the requirements in more detail
  2. Undertakes the quality testing of the user interface and the data outputs derived from the new process.

##### The new process can thus be illustrated as follows:

# Project initiation activities
Tasks	Lead	Method	Date by
Agreements
CEG & NEL CSU to enable the project
QMUL/EMIS to enable extract
NEL CSU, CEG and acute Trusts and ONS for additional data feeds
CEG and practices for potential messaging inputs
CEG to clarify or agree requirements
Hosting arrangements with NEL CSU
Funding and technology between Endeavour Health and QMUL
Engagements
Review Data sharing with TH & H/N			complete
Develop Project Team Engagement Plan
Develop User Engagement Plan for practices
Engage with Waltham Forest re data sharing			Complete
Governance
Liaise NEL CSU & CEG re Governance
Developments
Create search engine	Andrew Marshall
Develop the software to allow sending the data back to the clinical system	Andrew Marshall
Feed the data back in GP system	EMIS
Further development tasks to be added as per the action points below

# Appendix
##### Example 1 - re-importing data into practice EMIS systems;
Details of these suggestions will need to be discussed with system developers.
There is a need to feed data back for selected individuals or just a list of selected individuals back into the practice EMIS system once it has been processed.
For example, the HAS-BLED score identifies the risk of having a bleed in people with atrial fibrillation.
We would use the search facility to identify the relevant coded variables for each patient with atrial fibrillation and then calculate the score for each patient using an appropriate algorithm.
The Read coded score plus its value now needs to be reimported back into the GP practice medical record.
It would be necessary for a facility ‘message’ sending this data for each patient and then for the practice to agree to accept and import it.
Once the practice has accepted and imported the Wells score value would appear in the medical record of each relevant patient.
A further enhancement of this facility would allow for automated updating of this facility such that the practice could specify acceptance of a particular code/value once, a variable time frame or ever.

##### Example 2 - QAdmissions score;
This uses both SUS and EMIS data and a code and value are created. Again there is a need to reimport this back into the GP system in a similar fashion to that above. As these scores change over time and because new patients join the practice there is a constant need to update these.
Again a facility allowing the practice to specify the permitted time-frame would be helpful.

##### Example 3 – Patient Lists for Practice Action
A third example is that a list of 20 patients, 4 in each of 5 practices, are identified for a named review. In this case no code needs importing. The list of these 20 patients could be sent to the relevant practices so that the practice could select their record.

   Note to Luke - if we’re using this document to ensure we’re all in agreement as to the project and the responsibilities, would you agree we don’t need the usual sections below, we could take the Tasks section out of this document and keep that updated and shared with the project team?

Document History
Version No.	Date	Details of Changes included in Update	Highlight / Tracking

Distribution
Version	Date	Issued to	Capacity

Document Control
Title:
Document ID:	[ID]
Reason for last change	[Reason]
Security Class:	[ ]
Author:	[Title: Author] / [Organisation]
Owner:	[Title: Owner] / Organisation & email]